Pramaan — Implementation Plan

Step-by-Step Technical Execution Sequence, Phases 1–9

This plan breaks the build of Pramaan (Vendor Trust Passport) into small, ordered chunks sequenced by technical dependency — build one chunk at a time in Plan Mode, test each against its acceptance criteria before moving to the next. Verify every important user flow end-to-end, including failures and edge cases, not just that the UI works. Give an AI coding assistant the ERD + this plan as context, then implement one chunk at a time.

# Phase 1: Database Schema & Multi-Tenant Row-Level Security

#### What Needs to Be Built

Core PostgreSQL relational schema (all 11 tables from the ERD, including the new users table).

Multi-tenant database isolation via Row-Level Security (RLS) and app-setting bindings.

The immutable audit-log trigger (append-only enforcement at the DB layer).

The users table plus a role-immutability trigger — once a role (VENDOR / COMPLIANCE / BUYER_ADMIN) is set on a users row at creation, it can never be changed by UPDATE; the only way to get different access is a brand-new account.

#### Files & Modules Involved

/backend ├── prisma/ (or db/migrations) │ ├── 0001_initial_schema.sql │ └── 0002_users_and_roles.sql -- users table + role-immutability trigger ├── src/ │ ├── config/ │ │ └── database.ts │ └── middleware/ │ ├── tenantContext.ts │ └── roleGuard.ts -- server-side role-claim check on every request

#### Database & API Changes

Migrations for all 11 core tables defined in the ERD, including users (email, role, buyer_id/vendor_id, invited_by_user_id).

No external APIs exposed yet — internal service/database utility hooks only.

#### Dependencies

None. This is the bedrock foundation of the system.

#### Acceptance Criteria

The DB migration runs successfully with no warnings.

Inserting then attempting UPDATE/DELETE on audit_log_entries throws a database exception.

Querying buyer_vendor_links with app.current_buyer_id set to Buyer A never returns Buyer B's records, even for a shared vendor.

Attempting UPDATE users SET role = 'BUYER_ADMIN' on an existing VENDOR-role row throws a database exception, identical in spirit to the audit-log immutability trigger.

The users table's CHECK constraint rejects any row where role='VENDOR' but vendor_id is NULL, or role IN ('COMPLIANCE','BUYER_ADMIN') but buyer_id is NULL.

#### How This Chunk Will Be Tested

Trigger test: insert a row into audit_log_entries, then attempt an UPDATE on that ID — assert a database error.

Role-immutability trigger test: insert a users row with role='VENDOR', then attempt UPDATE users SET role='COMPLIANCE' on that same row — assert a database error, and assert the row's role is still 'VENDOR' afterward.

Tenant separation SQL test:

SET LOCAL app.current_buyer_id = 'buyer-a-uuid-1111'; -- Insert test data for Buyer A and Buyer B -- Verify SELECT COUNT(*) FROM buyer_vendor_links returns only Buyer A's row(s).

# Phase 2: Verification Provider Abstraction Layer & Core GRVL Adapters

#### What Needs to Be Built

The VerificationProvider abstraction interface.

Aggregator adapters (hybrid approach: eKYCNow / Deepvue) using the adapter pattern.

Resilience4j-style circuit-breaker logic for failover.

#### Files & Modules Involved

/backend/src/services/verification ├── VerificationProvider.ts -- Abstraction interface ├── adapters/ │ ├── AggregatorAdapter.ts -- Primary eKYCNow/Deepvue client │ └── BackupAdapter.ts -- Failover AuthBridge client ├── CircuitBreaker.ts -- Custom failover wrapper └── index.ts

#### Database & API Changes

Updates to verification_records and trust_passports (last-verified timestamps).

#### Dependencies

Phase 1 database layer must be ready.

External sandbox credentials for aggregator API providers.

#### Acceptance Criteria

Calling verifyGSTIN("27AAAAA1111A1Z1") returns normalized data from the primary provider.

Forcing the primary adapter to return HTTP 500 triggers automatic routing to the secondary provider without an app crash.

#### How This Chunk Will Be Tested

Failover injection test: mock the primary client to throw network timeouts, run a verification, and confirm from logs that BackupAdapter was invoked and the resulting record is marked 'VALID'.

# Phase 3: Role-Locked Login, Signup & Consent Management (Vendor, Buyer-Admin, Compliance)

#### What Needs to Be Built

Vendor self-registration UI workflow (GST, PAN, bank account validation) — creates a users row with role='VENDOR', tied 1:1 to the new vendor_id.

Buyer-Admin auto-provisioning: the moment a new buyer (company) is set up in Pramaan, exactly one BUYER_ADMIN account is created for them automatically (e.g. Ananya's). This is not self-service and not invite-based — it's the seed account for that buyer tenant.

Compliance-analyst invite flow: a BUYER_ADMIN (Ananya) invites a named colleague (e.g. Priya) by email; the invitee sets their password/SSO on first login; the new account is created with role='COMPLIANCE', locked to the inviting admin's buyer_id.

One single, shared login screen and one login endpoint for all three roles — there is no 'choose your role' control anywhere. The role shown after login comes from the account, never from a selection the user makes.

Frontend role route guard: renders a completely different navigation tree/screen set per role, and blocks — with a 403 page, not a silent redirect that hides the fact something was blocked — any attempt to reach a URL outside the logged-in user's role, including by direct link.

Strict DPDP-compliant consent-ledger checkbox and tracking (vendor onboarding).

Local regex validation for GSTIN/PAN formatting to minimize wasted API spend.

#### Files & Modules Involved

/frontend/src/components/onboarding ├── RegistrationForm.tsx -- Vendor self-registration └── ConsentManager.tsx -- Consent screen /frontend/src/components/auth ├── LoginForm.tsx -- Single shared login form for all 3 roles ├── RoleRouteGuard.tsx -- Blocks navigation outside the logged-in role └── InviteComplianceUser.tsx -- BUYER_ADMIN-only invite screen /backend/src/routes ├── vendor.ts -- POST /v1/vendors/register ├── consent.ts └── auth.ts -- POST /v1/auth/login, POST /v1/buyer-users/invite

#### Database & API Changes

Expose POST /v1/vendors/register — inserts rows into vendors, trust_passports, consent_records, AND users (role='VENDOR').

Expose POST /v1/auth/login — returns a JWT embedding user_id, role, and buyer_id or vendor_id (whichever applies). Never returns a list of roles to pick from; there is exactly one.

Expose POST /v1/buyer-users/invite (BUYER_ADMIN-only) — creates a PENDING_FIRST_LOGIN users row with role='COMPLIANCE', buyer_id copied from the caller's own token.

Buyer tenant creation flow auto-inserts the seed BUYER_ADMIN users row — no separate 'admin signup' endpoint exists.

#### Dependencies

Phase 1's users table and role-immutability trigger.

Phase 2's GRVL verification pipeline must be stable.

#### Acceptance Criteria

A vendor cannot submit the registration form unless the DPDP consent box is checked.

A poorly formatted GSTIN returns a local HTTP 400 and does NOT trigger the external verification API.

Logging in as Priya (COMPLIANCE) never shows a screen, menu item, or API response containing Ravi's (VENDOR) data or another buyer's data.

There is no button, menu, or API call anywhere in the product that lets a logged-in user change their own role — switching roles requires logging in with a brand-new, separately-provisioned account.

A VENDOR-role JWT used to call a COMPLIANCE-only endpoint (e.g. GET /v1/alerts) returns HTTP 403, never an empty list pretending nothing exists.

A BUYER_ADMIN can only invite COMPLIANCE users into their own buyer_id — never another buyer's tenant.

#### How This Chunk Will Be Tested

Constraint test: POST /v1/vendors/register with consent_given: false — confirm HTTP 422 Unprocessable Entity.

Checksum test: submit an invalid GSTIN (e.g. "ABC") — verify the external provider mock was never called (call count = 0).

Role-boundary test: log in as each of the 3 roles in turn and assert the returned navigation/menu payload for each is disjoint — no shared screens beyond a generic account/logout control.

Negative-access test: using a valid VENDOR JWT, call a COMPLIANCE/BUYER_ADMIN-only endpoint directly (bypassing the UI) and assert HTTP 403, not HTTP 200 with quietly filtered data.

Invite-flow test: BUYER_ADMIN invites a COMPLIANCE user; assert the new account's buyer_id exactly matches the inviter's, and that its role can never be changed after creation (re-uses Phase 1's role-immutability trigger test).

# Phase 4: Continuous Scheduled Monitoring Engine

#### What Needs to Be Built

The chronologically-triggered CME background worker.

The rules-based materiality filter ("changes that matter").

The database rules-reference mapping.

#### Files & Modules Involved

/backend/src/jobs ├── cron.ts -- Process runner (schedule driver) ├── monitoringWorker.ts -- Loops through trust_passports /backend/src/services/rules ├── MaterialityFilter.ts -- Applies the ERD's rules matrix

#### Database & API Changes

Inserts new rows into alerts when severity evaluates above 'LOW'.

#### Dependencies

Phases 1–3 must be stable.

#### Acceptance Criteria

Simulating a suspended GST status on the mock registry triggers an alert record.

An address change on a Non-Essential vendor is logged in verification_records but does NOT generate an active alert.

#### How This Chunk Will Be Tested

Materiality simulation test: 1) set up a test vendor classified NON_ESSENTIAL. 2) Patch the mock registry's address field. 3) Run monitoringWorker.ts manually. 4) Assert verification_records has an updated entry but NO row was appended to alerts.

# Phase 5: Routing Alerts & Append-Only Auditing

#### What Needs to Be Built

Compliance dashboard for retrieving and managing pending alerts.

Automated routing engine directing alerts to specific internal roles (Finance vs. Compliance).

Unified transactional logging into the immutable audit database.

#### Files & Modules Involved

/backend/src/routes └── alerts.ts -- GET /v1/alerts, POST /v1/alerts/:id/action /backend/src/services/audit ├── AuditLogger.ts -- System audit utility

#### Database & API Changes

Expose GET /v1/alerts and POST /v1/alerts/{id}/action (actions: HOLD_PAYMENT, REASSESS, RESOLVED).

System audit trail written inside the same database transaction as the action.

#### Dependencies

Phase 4's alerting database must be populated.

#### Acceptance Criteria

A bank-detail-change alert routes exclusively to the FINANCE role.

Executing an action on an alert (e.g. resolve) appends a non-deletable entry to audit_log_entries.

#### How This Chunk Will Be Tested

Role routing test: create an alert with routed_to_role = 'FINANCE'. A Compliance-scoped GET returns an empty list; a Finance-scoped GET returns the item.

# Phase 6: Oracle Fusion REST Connector (Push)

#### What Needs to Be Built

Write-back integration worker using Oracle Fusion's native mapping API — this is the PUSH direction only: Pramaan calls Oracle whenever verified data changes.

Sync processor ensuring mapped data updates (GST status, bank verification, MSME rating).

Idempotency payload checking.

Sets erp_connections.sync_direction = 'OUTBOUND' (or 'TWO_WAY' if the buyer also enables Phase 7's pull API) once this connector is live for a buyer.

#### Files & Modules Involved

/backend/src/integrations/oracle ├── OracleClient.ts -- REST connection driver ├── mappingService.ts -- Maps Pramaan schema to Oracle └── SyncQueue.ts -- Process queue with retry limits

#### Database & API Changes

Updates to erp_connections.connection_status and erp_connections.sync_direction.

#### Dependencies

Phases 1–5 must be tested and stable.

Oracle Fusion cloud environment credentials stored in a security vault.

#### Acceptance Criteria

Pramaan correctly calls Oracle's API with mapped parameters on verified status changes.

Submitting the exact same sync batch twice does NOT generate duplicate supplier entries on the ERP sandbox.

#### How This Chunk Will Be Tested

Idempotency validation test: submit a verified bank-account-change sync, interrupt the connection midway, re-submit with the same transaction key, and confirm Oracle returns HTTP 200 without creating a redundant record.

# Phase 7: ERP-Agnostic Pull API — Bulk Vendor Pull & Incremental Change Feed

#### What Needs to Be Built

The pull-side counterpart to Phase 6/8's push connectors, built once and reusable by ANY ERP (Oracle, SAP, or anything else with a scheduler) — a buyer's ERP calls Pramaan on its own schedule instead of Pramaan writing into the ERP. This is NOT Oracle-specific or SAP-specific code; it lives in Pramaan's core API layer, which is why it is its own phase rather than folded into Phase 6 or Phase 8.

GET /v1/buyers/{buyer_id}/vendors — the Bulk Vendor Pull endpoint (ERD Section 3.G): paginated, tenant-scoped full listing for first-time sync / re-baseline.

GET /v1/buyers/{buyer_id}/vendors/changes — the Incremental Change Feed endpoint (ERD Section 3.H): watermark-cursor-based delta feed (next_since) so a scheduled job only pulls what changed.

Server-side page_size enforcement (default 100, hard cap 500) so a misconfigured ERP job can never pull the entire vendor table in one call.

resync_required handling: when a caller's since timestamp is older than the retention window, the feed returns resync_required: true and points back to the Bulk Vendor Pull endpoint instead of silently sending a partial delta.

erp_connections.last_pull_watermark tracking — stores each buyer's last-used next_since cursor so support staff can see how current a buyer's pull integration is.

#### Files & Modules Involved

/backend/src/routes └── erpPull.ts -- GET /v1/buyers/:buyer_id/vendors, GET .../vendors/changes /backend/src/services/erp ├── VendorPullService.ts -- Pagination + tenant scoping for bulk pull └── ChangeFeedService.ts -- Watermark cursor logic, retention-window check, resync_required

#### Database & API Changes

Expose GET /v1/buyers/{buyer_id}/vendors (bulk, paginated).

Expose GET /v1/buyers/{buyer_id}/vendors/changes?since=... (incremental, cursor-based).

Updates erp_connections.last_pull_watermark after each successful change-feed call.

Sets erp_connections.sync_direction = 'INBOUND' (pull-only) or 'TWO_WAY' (pull + push) depending on what the buyer enables.

#### Dependencies

Phase 1's RLS/tenant-scoping (same buyer_id isolation guarantee as every other endpoint).

Phase 6 is NOT a prerequisite — this phase can be built and shipped to a buyer independently of the Oracle push connector, since it doesn't call out to any specific ERP.

#### Acceptance Criteria

A request for Buyer A's vendors, even with page_size manipulated to a very large number, never returns more than 500 rows and never returns Buyer B's vendors.

Calling the change feed with a since older than the retention window returns resync_required: true and an empty changed_vendors list, never a truncated-but-labeled-complete delta.

Calling the change feed with a fresh since returns only vendors that changed after that timestamp, plus a next_since cursor to use on the following poll.

erp_connections.last_pull_watermark updates after every successful change-feed call and is visible to internal support tooling.

#### How This Chunk Will Be Tested

Pagination cap test: request page_size=100000 and assert the response is capped at 500 rows.

Tenant isolation test: authenticate as Buyer A's ERP integration credential and confirm Buyer B's vendors never appear, even across multiple pages.

Stale-watermark test: call the change feed with a since timestamp older than the configured retention window and assert resync_required: true is returned.

Cursor-continuity test: call the change feed twice in sequence, using the first call's next_since as the second call's since, and confirm no vendor changed in that window is missed or duplicated.

# Phase 8: SAP OData BTP Connector (Push)

#### What Needs to Be Built

SAP master-data sync client using officially supported OData V4 paths — this is the PUSH direction only: Pramaan calls SAP whenever verified data changes.

Error logging that captures SAP's own API auditing constraints.

Sets erp_connections.sync_direction = 'OUTBOUND' (or 'TWO_WAY' if the buyer also enables Phase 7's pull API) once this connector is live for a buyer.

#### Files & Modules Involved

/backend/src/integrations/sap ├── SapOdataClient.ts -- OData wrapper ├── syncWorker.ts -- Batch processing agent

#### Database & API Changes

Exposes standard OData metadata outputs mapping to standard /sap/opu schema routes. Updates erp_connections.sync_direction.

#### Dependencies

SAP sandbox / BTP gateway access.

#### Acceptance Criteria

Pramaan completes a read-only baseline sync pulling the initial supplier master from SAP.

All data writes comply with official OData specifications, avoiding gateway rejections.

#### How This Chunk Will Be Tested

Schema compliance test: run validation scripts checking exported OData packages against standard SAP API metadata models before any sandbox push.

# Phase 9: Profile Sharing, Reuse & Reputation Layer

#### What Needs to Be Built

Portability engine enabling vendors to securely grant profile access to a second buyer.

Compute service calculating the vendor trust/reputation history rating.

#### Files & Modules Involved

/backend/src/services/network ├── ShareManager.ts -- Resolves multi-buyer linkages └── ReputationCalculator.ts -- Score calculations

#### Database & API Changes

Expose POST /v1/vendors/share (creates buyer_vendor_links linkage records).

#### Dependencies

Phases 6–8 (the full push + pull ERP integration layer) must be completely integrated and stable.

#### Acceptance Criteria

A registered vendor shares their existing passport profile with Buyer B in a single click, without re-uploading tax/bank details.

The vendor's reputation score correctly scales with tenure and successful validation history.

#### How This Chunk Will Be Tested

Reuse verification test: create a vendor passport linked to Buyer A, submit a share request to Buyer B's tenant, and verify Buyer B instantly accesses the original validated GST/PAN data without triggering new external provider API fees.